**ISIT IT Update November 6, 2023.**

**Measure J and Construction Updates**

**Delano:** Pulling portables this month.

**Arvin:** Tentative open date Fall 24, construction completion March 2024. Network in March. 130 computers.

**Ag** - Start demo November 1st, tearing down and building a three story where the current building is. Tentative fall 26. Horticulture will follow soon, after fall 2023 semester.

**Residence hall:** Approximately 180 beds, plans are to DSA for approval, no funding source yet.

**CSS:** No update.

**Gym/fieldhouse:** Move in scheduled spring semester 2025, working on temporary power, would need network, replacing the north locker room with a three story building

**Hy-Flex:** Humanities, library, BC southwest, general sciences, FACE, In Humanities 19 and 15 weeks of Oct 30th and DST 109.

**Laptop carts, these are the carts that are being worked on now.**

Fine Arts - three 47, 51, 58

Library

Humanities

Delano tutoring/library

General Sciences 42 and 38

Southwest library

**Allied Health rooms** – Construction is mostly complete, working on furniture and IT, move in Spring 2024.

**Science and Engineering** - Floor needs be redone going to do 104 and maker space as a test over the break, if the redo in these areas are approve the entire building floor will be done over summer 2024.

**Welcome center**: Mostly complete, working on sound dampening, countertop replacement in financial aid and microphones/headsets for financial aid tellers.

**2023-2024 Ticket Monthly Count**

July 359

August 797

September

October