**ISIT Technology Support Services Update September 9th, 2024**

**Software survey for lab installations**

We had 23 responses; this survey really helps the techs have these labs ready and helps us know what software needs to be renewed.

**Measure J and Construction Updates**

**Delano:** Working on outdoor Wi-Fi coverage

**Arvin:** Opening spring semester 2025, substantial construction completion April 2024. Power supply issues, power switcher is on back order, shipping Oct of 2024. We plan on installing computers and electronics in November

Four laptop carts to Arvin.

**Ag** - Tentative opening spring semester 2026, greenhouses may open sooner.

**Residence hall:** Approximately 168 beds, construction has started.

**CSS:** No update.

**Gym/fieldhouse:** Opening scheduled for February 2025. Tentative plan to replace the north locker room with a two-story building.

**Wi-Fi:** Added 4 access points to stadium field and 3 to practice field, this is to support commencement and events, not for general use.

**Soccer Field:** Plans to upgrade existing field.

**General Science:** These rooms will be ready mid-September, do not plan to use them as labs until Spring semester 2026.

**INDT:** Remodel of rooms 4 and 5 right after commencement. These rooms are ready except for some electrical work.

**Fine Arts 60-** Remodel into a piano lab, this is complete.

**Allied Health rooms** – Construction complete, rooms math science 2, 6 and 26, 17, 18.

**Science and Engineering** – Project is about half complete, floors two and three were worked on. There are plans to continue over the winter break.

**Laptop carts, these are the carts that are being worked on now.**

4 carts for Arvin

Delano tutoring/library 30 laptops

Southwest library two for Hy-flex rooms, one for the library

LA building 2nd floor for Christie Howell (1 for Christie 4 for Hyflex) / Psychology Hy-flex rooms

**2024-2025 Ticket Monthly Count**

January 507

February 422

March 312

April 362

May 284

June 283

July 339

Technolgy Support Servives Org chart

**Hy-Flex report (Kristin)**

**Business Building:**  (need 2 laptop carts)

Business 4 (Immersive)

Business 7 (Immersive)

Business 8 (Basic)

**BC SW Campus:** (need 2 laptop carts)

BCSW 214 (Immersive)

BCSW 218 (Immersive)

**Delano Campus:**  (need 1 laptop cart for hyflex and 1 for writing center)

DST 117 (Immersive)

DST 118 (Basic)

DST 109 (Basic)

LRC 220 (Basic)

LRC 221 (Basic)

LRC 223 (Basic)

LRC 225 (Basic)

**Family & Consumer Education:** (need 2 laptop carts - one for immersive and one for renegade room kitchen)

FACE 15 (Immersive)

FACE 20 (Basic)

**Fine Arts Building:** (needs 3 laptop carts)

FA 47 (Immersive)

FA 51 (Immersive)

FA 58 (Immersive)

**(Future: FA 65 (Basic), FA 30)**

**Forums:**

Forum 101 (Basic)

Forum 102 (Basic)

**General Science:** (has 1 laptop cart for GS 42/38)

GS 8 (Basic)

GS 13 (Basic)

GS 38 (Basic)

GS 42 (Basic)

GS 46 (Basic)

GS 48 (Basic)

GS 51 (Basic)

GS 53 (Basic)

GS 56 (Basic)

**Humanities:** (needs 3 laptop carts - 15, 19, 103-105 area)

H 12 (Basic)

H 13 (Basic)

H 14 (Basic)

H 15 (Immersive)

H 19 (Immersive)

H 20 (Basic)

H 21 (Basic)

H 22 (Basic)

H 23 (Basic)

H 103 (Immersive)

H 104 (Immersive)

H 105 (Immersive)

**Industrial Technology:** (needs 1 laptop cart)

INDT 201 (Immersive)

**Language Arts:** (needs 4 laptop carts)

LA 107 B (Basic)

LA 107 C (Basic)

LA 109 (Basic)

LA 110 (Basic)

LA 111 (Basic)

LA 113 (Basic)

LA 114 (Basic)

LA 115 (Basic)

LA 116 (Basic)

LA 201 (Basic)

LA 202 (Basic)

LA 203 (Immersive)

LA 204 (Basic)

LA 217 (Immersive)

LA 219 (Basic)

LA 221 (Basic)

LA 222 (Basic)

LA 223 (Immersive)

LA 224 (Immersive)

LA 225 (Basic)

**Library:**

Library 149 (Immersive)

Library 217 (Basic)

Library 147 (Basic)

**Math Science:** (needs 1 laptop cart)

MS 2 (Basic) (not by hyflex project)

MS 26 (Basic) (not by hyflex project)

MS 6 (Basic)  (not by hyflex project)

MS 104 (Immersive)

MS 105 (Immersive)

MS 106 (Immersive)

MS 108 (Immersive)

MS 110 (Immersive)

MS 111 Basic